"Implementation of a Cloud-Based ERP System for Optimizing Supply Chain Operations"

Table of Contents

1. Introduction	3

2. Project Scope Statement	3

3. Gantt Chart and Project Schedule	4

4. Risk and Issues Management Strategy	5

5. Change Request Management Process	6

6. Use of Configuration Management Tool (GitHub)	7

9. Use of Project Management Tool (Jira)	7

8. Oral Presentation Preparation	8

9. Conclusion	8

References	9

### 1. Introduction

The report is dedicated to the discussion of the use of Cloud-Based ERP System in Supply Chain Optimization as one of the solutions offered to the group project (Giannakis et al., 2019). The project will help to design and implement a full-fledged ERP system in the cloud to optimize and simplify the supply chain operations, further integrate the data and decision making in the organization. The reason why this report was done is to present the project plan, its scope, schedule, risk management plans, and configuration management tools that will guarantee the successful implementation of the ERP system. The task is to come up with an exhaustive project plan containing the definition of the project scope, project schedule (Gantt chart), risk management, key milestones, and the provision of a strong change request management process. Also, the report will discuss how the industry-standard project management tools are used.

### 2. Project Scope Statement

Project Background: The selected project consists of the delivery of Cloud-Seated ERP Application in Supply Chain Optimization. The proposed ERP system will be customized to support different functions of supply chain like inventory management, order processing, procurement, and distribution.

Project Objectives: The project aims to achieve the following key objectives:

- To introduce a cloud-based system of ERP to ensure well-coordinated supply chain processes.

- To maximize the decision-making process by providing real time access to correct data.

- In order to enhance operations efficiency through automation of manual processes and minimization of errors.

- So as to make the system scalable, secure and able to support future growth.

Project Deliverables:

- An operational Cloud-Based ERP system.

- The support and user training documentation.

- Detailed project schedule and Gantt chart and milestones.

- A risk management plan covering the key project risks.

Scope Boundaries:

- Included: Designing, developing, testing, rolling out and training of the ERP system. Openness to other IT infrastructure.

- Excluded: Customization outside of the scope, After the deployment maintenance.

Key Stakeholders:

- Project Manager: The project manager is to supervise the implementation of the project.

- ERP Vendor: Vendor of the ERP software and technical support.

- Supply Chain Team: System consumers.

- IT Department: Promotes integration and deployment.

- End Users: It will involve employees who will receive training on how to use the system.

### 3. Gantt Chart and Project Schedule

The Gantt Chart is a visual device that can be used to control the project timeline and ensure the tasks of the project are completed within the required time and dependencies are visible (Wadhwa, 2024). It enables the project manager monitor the progress and modify the timelines where needed.

Interdependencies: Tasks within the project are interdependent i.e. the design and development phases cannot be completed without the testing and deployment processes starting. The release of the ERP modules are associated with the critical milestones of the system architecture and user acceptance testing (UAT).

Key Milestones:

- Project Initiation - Establishing the project team and establishing the project scope.

- Design and Development - Finishing of ERP system design and development.

- Test Phase- Unit testing, system integration testing, and UAT.

- Deployment- System is deployed on the cloud.

- Training, Go-Live User training and final system rollout.

- Project Final - After sales services and project evaluation.

Tools Used: Gantt chart was developed in Microsoft project which is what offered the tools to track the tasks, establish dependencies, and view the project progress.

### 4. Risk and Issues Management Strategy

Risk Identification: The following potential risks have been identified for the project:

- Technical Risks: Technical problems in integrating with existing systems, migration of data and technical failures at the time of implementation of the systems.

- Operational Risk: The development phase will be delayed, there will be no user acceptance and inadequate training.

- Resource Risks:Lack of proper staff or expertise on the project team.

- Financial Risks: The budget will go overrun because of unestimated technical requirements or scope creep.

- Security Threats: hacking or poor safeguards of confidential data.

Risk Analysis:

- Qualitative Risk Analysis: Risks include technical failures, security breaches among others are very severe and can happen unless careful planning and security implementation is undertaken (Nakayama et al., 2022).

- Quantitative Risk Analysis: Using the past schedule of the project and available capabilities of the team, we estimate the probability of delays. The possibility of delay caused by integration problems is realistic at 15 percent (Patel et al., 2024).

Risk Mitigation Plans:

- Technical Risks: This should be an extensive testing period with an expert ERP vendor.

- Operational Risks: Get constant stakeholder involvement and have extensive training.

- Resource Risks: Check the sufficient allocation of resources and the training of the skills using the outside training in case of necessity.

- Financial risks: Keeps an eye on budgetary allotments and keep a rainy fund.

- Security Risks: Use robust data encryption, and industry best practices of cloud security.

Issues Management: A special team will be in charge of monitoring the issues and dealing with them on assumption. To fix some issues, root cause analysis will be employed on each issue to identify the corrective measures.

Risk Monitoring: The risks will be monitored using the weekly project meetings, risk registers, and periodic updates with the help of Jira. Based on this, the project manager will make changes in the plans and review risks in every phase of the project.

### 5. Change Request Management Process

Purpose: Change request management process is carried out so that any alteration to the scope of the project, timeline and also budget is put into due consideration and under control (Niaz, 2022). This will assist in avoiding scope creeps and will make sure that the changes made are in line with the project goals.

Process Steps:

- Request: A change request may be made by any of the team members or stakeholders using a formal document, explaining the nature, purpose and effect of the change.

- Review: The project manager and major stakeholders in the project conduct a review to determine the feasibility of change request and its match with the objectives of the project.

- Approval: In case the change is felt to be necessary, the project manager will approve it or in case the impact is high the decision will be relayed to the senior management.

- Implementation: The change is included into project plan, schedule and budget, once approved.

- Tracking: The monitoring of changes is done and reported to all stakeholders so that there is transparency.

Approval Workflow: Minor changes both in terms of time and money will be reviewed and approved by the project manager and other significant changes like those which will lead to alterations to the budget or timeline will be approved by the steering committee.

Impact Analysis: The changes would be analysed in terms of impact and determine the impact they will have on scope, project schedule and cost. The re-baselining process can be raised if there is need.

### 6. Use of Configuration Management Tool (GitHub)

Tool Selection: GitHub is selected as the configuration management tool of the version control since it provides the option to collaborate on coding; trace the changes and keep the track of a structured repository of the work files (Wadhwa, 2024).

Version Control: GitHub will allow the project staff to deal with various versions of the project documentation and code. The members of each team would operate on their branches and integrate changes on the main branch following reviews to have a clean and organized codebase.

Team Collaboration: The tool will allow communication between team members to enable them to track issues, make pull requests, and discuss. It will help the members work together to overcome issues and maintain the latest copies of documents and code accessible at all times.

Screenshots: Screenshots of the repository and version control work in the GitHub will also be provided in the report.

### 9. Use of Project Management Tool (Jira)

Tool Selection: Jira is selected as the project management tool since it is an agile project management tool specifically. It enables effective monitoring of activities, problems and developments within the team (AlHarbi et al., 2023).

Team Collaboration: Jira will allow the team to structure the work, adhere to the deadlines, and distribute the tasks. Every task will be described, given priorities, and a deadline, and this will guarantee transparency and accountability.

Task Assignment: Project manager will delegate tasks to the members depending on their knowledge and availability. The task boards in the Jira will enable the team members to monitor their duties and progress.

Screenshots: The report will include screenshots of the Jira board that can show the task list, assignees, and status of the tasks in order to show how the tool is implemented to track a project effectively and coordinate a team.

### 8. Oral Presentation Preparation

The presentation will be in an oral form as it will cover the most important details of the project including the scope of the project, Gantt chart, risk management plans, as well as the tools, including GitHub with Jira. The members of the groups will be tasked with explaining various sections of the project plan to cover all the areas of the project. In the presentation, providing an opportunity to show how the use of collaboration tools led to the control of activities and the progress of the project will also be available. The idea is to demonstrate the knowledge of the team about the project and how it will be implemented as any questions that may be brought up by the audience.

### 9. Conclusion

To sum up, the following report presents the detailed project plan on having a Cloud-Based ERP System in place in order to have the Supply Chain Optimization. The defining of the project scope, task scheduling with the help of a Gantt chart, and risk management, as well as active teamwork with the help of such tools as Jira and GitHub, among other factors, are considered key elements. Project plan will make sure that project implementation including design and deployment is well handled and there are clear processes of responding to changes and risks mitigation.

# Group Members and Their Roles

| Member Name | Student ID | What They Do | Sections They Work On |
| --- | --- | --- | --- |
| Ajay Kumar | 64226 | Looks after risks and changes in the project. Makes sure problems are spotted and changes are handled properly. | Risk & Issues Management, Change Request Process |
| Sugam Shrestha | 64196 | Handles tools and presentation. Sets up GitHub & Jira, takes screenshots, and helps prepare the final slides. | GitHub, Jira, Oral Presentation, Conclusion |
| Ahnaf Islam | 64116 | Leads the project and writes the start. Introduces the project, explains the goal, scope, and key points. | Introduction, Project Scope Statement |
| Abdullah Al Mamun Raihan | 64361 | Plans and schedules tasks. Makes the Gantt chart and shows the timeline of the project. | Gantt Chart & Project Schedule |

# Re

# References

AlHarbi, O., AlMalki, R., & AlYousef, N. (2023). Advancing Project Management Methodologies: An In-Depth Analysis of Jira in Managerial and Developmental Contexts. International Journal of Technology Innovation and Management (IJTIM), 2(3), 40–59. https://www.journals.gaftim.com/index.php/ijtim/article/view/303

Giannakis, M., Spanaki, K., & Dubey, R. (2019). A cloud-based supply chain management system: effects on supply chain responsiveness. Journal of Enterprise Information Management, 32(4), 585–607. https://doi.org/10.1108/JEIM-05-2018-0106

Nakayama, J., Suzuki, T., Owada, S., Shiota, K., Izato, Y., Noguchi, K., & Miyake, A. (2022). Qualitative risk analysis of the overhead hydrogen piping at the conceptual process design stage. International Journal of Hydrogen Energy, 47(22), 11725–11738. https://doi.org/10.1016/j.ijhydene.2022.01.199

Niaz, W. (2022). Designing & Delivering of End-user Training for ChaRM Change Request Management System Title Number of Pages Date Waheed Niaz Designing and Delivering of End-user Training of ChaRM: Change Request Management System. https://www.theseus.fi/bitstream/handle/10024/781871/Niaz_Waheed.pdf?sequence=2&isAllowed=y

Patel, P., Garaniya, V., Baalisampang, T., Arzaghi, E., Abbassi, R., & Salehi, F. (2024). A technical review on quantitative risk analysis for hydrogen infrastructure. Journal of Loss Prevention in the Process Industries, 91, 105403. https://doi.org/10.1016/j.jlp.2024.105403

Wadhwa, K. (2024). the Role of Gantt Chart in Project. International Business Research, 17(2), 66. https://www.theseus.fi/bitstream/handle/10024/865913/Wadhwa_Kanika.pdf?sequence=2&isAllowed=y